## Slide 1
Workstream Status
Sprint window: 30 Apr – 14 May 2026 • 1 May holiday observed
Status as of 30 Apr 2026
4 done • 1 active • 3 queued
DONE
4
items
Data analysis & profiling code
Semantic clustering
LLM access
Graph model for FK relations
IN PROGRESS
1
items
Embedding access
UP NEXT
3
items
SQL generation module
Agentic framework creation
Testing
Timeline
30
Thu
1
Fri
2
Sat
3
Sun
4
Mon
5
Tue
6
Wed
7
Thu
8
Fri
9
Sat
10
Sun
11
Mon
12
Tue
13
Wed
14
Thu
Embedding access
SQL generation
Agentic framework
Testing
Active
Queued
Today
Holiday
RISKS & ASSUMPTIONS
Timelines subject to change if delays in data delivery or access provisioning.
Chart generation & description may not be feasible if data cannot be sent to the LLM.